IMPLEMENTATION PLAN

TokenSense v1.0

The Universal AI Cost Intelligence Layer

What this document covers

- How to intercept LLM API calls across Anthropic, Gemini, OpenAI — any provider

- Building a provider-agnostic SDK (npm + pip) in 2 lines of integration code

- Ingestion API + ClickHouse time-series storage for cost analytics

- A dual-model optimization agent using both Anthropic and Gemini APIs

- Dashboard wiring, $/match unit economics, and path to SaaS productization

5 Phases  ·  ~5 Weeks  ·  2 API Providers

# Plan at a Glance

Five phases, each with a clear deliverable. The SDK (Phase 1) is the wedge — once installed, everything else follows.

| Phase | What Gets Built | Timeline | Key Output |
| --- | --- | --- | --- |
| 01 · Universal SDK | Provider-agnostic client wrapper, pricing table, async emitter | Week 1–2 | npm + pip package |
| 02 · Ingestion API | POST endpoint, ClickHouse schema, aggregation queries | Week 2–3 | Live data store |
| 03 · Dual-Model Agent | Anthropic + Gemini backends, shared system prompt, provider toggle | Week 3–4 | Working agent chat |
| 04 · Dashboard | Wire prototype to real data, provider breakdown, $/match view | Week 4–5 | Live dashboard |
| 05 · Productize | npm publish, self-serve onboarding, pricing model | Month 2–3 | Public SaaS |

# Architecture · Full Data Flow

Every component and how they connect. The SDK sits between your app and the LLM APIs — transparent passthrough, with telemetry emitted asynchronously in the background.

Your App  →  TokenSense SDK  →  Anthropic API

↕  (routes to)

Your App  →  TokenSense SDK  →  Gemini API

TokenSense SDK  →  (async, non-blocking)  →  Ingestion API  →  ClickHouse

ClickHouse  →  Dashboard API  →  React Dashboard + Agent Chat

Critical property: the SDK never adds latency to your app's critical path. The telemetry emit is fire-and-forget — your app gets its LLM response at full speed, and cost data appears in the dashboard within seconds in the background.

| 01 | Universal SDK — The Interception Layer | Week 1–2 |
| --- | --- | --- |

The SDK is the product's distribution wedge. Once a team installs it in one place (wherever they initialize their LLM client), every call across their entire codebase is tracked automatically. The goal: 2-line integration, zero ongoing maintenance.

| 1 | Create the npm + pip package scaffold | SDK Core |
| --- | --- | --- |

Init a monorepo: tokensense-js (TypeScript) and tokensense-py (Python). Both expose an identical surface: TokenSense.wrap(client, options). The wrap function uses a JavaScript Proxy or Python __getattr__ to intercept method calls before they leave the app.

// tokensense-js/src/index.ts export class TokenSense { static wrap<T extends object>(client: T, opts: WrapOptions): T { return new Proxy(client, { get(target, prop) { const original = (target as any)[prop]; if (prop === 'messages' ¦¦ prop === 'chat') { return TokenSense._intercept(original, opts); } return original; } }); } }

| 2 | Build the provider-agnostic interceptor | Schema |
| --- | --- | --- |

Detect which provider is being called (Anthropic, OpenAI, Gemini, Cohere) from the client type. Normalize every request and response into a unified TokenSense schema before logging. This single schema is what makes the dashboard provider-agnostic.

// Unified schema — identical regardless of provider interface TSCall { provider: 'anthropic' ¦ 'openai' ¦ 'gemini' ¦ 'cohere'; model: string; inputTokens: number; outputTokens: number; costUSD: number; // computed from pricing table latencyMs: number; feature?: string; // e.g. 'coaching_insights' unitId?: string; // e.g. matchId for $/match tracking projectId: string; timestamp: string; flags: string[]; // e.g. ['static_prompt_not_cached'] }

| 3 | Build the pricing table with auto-update | Pricing |
| --- | --- | --- |

Hardcode current pricing for all major models. Ship a weekly background fetch from a TokenSense-hosted pricing manifest so cost calculations stay accurate when providers update rates — without requiring an SDK version bump.

const PRICING: Record<string, {input: number, output: number}> = { // Anthropic — per 1M tokens 'claude-opus-4': { input: 15.00, output: 75.00 }, 'claude-sonnet-4': { input: 3.00, output: 15.00 }, 'claude-haiku-4': { input: 0.80, output: 4.00 }, // OpenAI 'gpt-4o': { input: 2.50, output: 10.00 }, 'gpt-4o-mini': { input: 0.15, output: 0.60 }, // Google Gemini 'gemini-2.0-flash': { input: 0.10, output: 0.40 }, 'gemini-1.5-pro': { input: 1.25, output: 5.00 }, 'gemini-1.5-flash': { input: 0.075, output: 0.30 }, };

| 4 | Async fire-and-forget telemetry emitter | Reliability |
| --- | --- | --- |

After every call, emit a lightweight payload to the TokenSense ingestion API in the background. Use a microtask queue — never await the emit, never block the caller. Batch up to 50 events or flush every 2 seconds, whichever comes first. Silent fail on network errors.

const telemetryQueue: TSCall[] = []; // Called after every intercepted LLM response function emit(payload: TSCall, apiKey: string): void { telemetryQueue.push(payload); if (telemetryQueue.length >= 50) flushQueue(apiKey); } // Runs every 2s via setInterval, and when queue hits 50 async function flushQueue(apiKey: string): Promise<void> { if (telemetryQueue.length === 0) return; const batch = telemetryQueue.splice(0, 50); // Fire and forget — never awaited, never blocks caller fetch('https://ingest.tokensense.io/v1/batch', { method: 'POST', headers: { 'x-api-key': apiKey, 'Content-Type': 'application/json' }, body: JSON.stringify({ calls: batch }), }).catch(() => {}); // silent fail — never crash the caller }

| 02 | Ingestion API — Receive & Store Telemetry | Week 2–3 |
| --- | --- | --- |

A lightweight backend service that receives batched telemetry, runs optimization rule detection, and writes to ClickHouse — a columnar time-series database purpose-built for this kind of aggregation workload.

| 1 | Build the ingestion endpoint | Backend |
| --- | --- | --- |

A Node/FastAPI service exposing POST /v1/batch. Validates incoming TSCall arrays, enriches with optimization flags, and bulk-inserts to ClickHouse. Auth via project API key in the x-api-key header.

// POST /v1/batch app.post('/v1/batch', authenticate, async (req, res) => { const { calls } = req.body; // TSCall[] const enriched = calls.map(call => ({ ...call, flags: detectFlags(call), // rule-based optimization flags costUSD: computeCost(call), // from pricing table })); await clickhouse.insert('api_calls', enriched); res.json({ accepted: enriched.length }); }); // Example flag rules function detectFlags(call: TSCall): string[] { const flags = []; if (call.inputTokens > 2000 && !call.cacheHit) flags.push('static_prompt_not_cached'); if (call.model.includes('opus') && call.inputTokens < 500) flags.push('overmodeled'); if (!call.isBatched && call.feature?.includes('analysis')) flags.push('should_batch'); return flags; }

| 2 | ClickHouse schema for time-series storage | Database |
| --- | --- | --- |

ClickHouse handles billions of rows with sub-second aggregation — ideal for cost analytics. One primary table: api_calls. The MergeTree engine with (project_id, ts) ordering makes per-project time-range queries instant.

-- ClickHouse DDL CREATE TABLE api_calls ( project_id String, feature String, provider Enum8('anthropic'=1,'openai'=2,'gemini'=3,'cohere'=4), model String, input_tokens UInt32, output_tokens UInt32, cost_usd Float32, latency_ms UInt32, flags Array(String), unit_id String, -- e.g. matchId for $/match tracking ts DateTime ) ENGINE = MergeTree() ORDER BY (project_id, ts) PARTITION BY toYYYYMM(ts);

| 3 | Key aggregation queries for the dashboard | Analytics |
| --- | --- | --- |

Pre-built queries that power every dashboard panel. These run sub-second even at millions of rows due to ClickHouse's columnar storage and the (project_id, ts) index.

-- 1. Cost by feature (last 7 days) SELECT feature, sum(cost_usd) AS total, count() AS calls FROM api_calls WHERE project_id = ? AND ts >= now() - INTERVAL 7 DAY GROUP BY feature ORDER BY total DESC; -- 2. Cost by provider SELECT provider, sum(cost_usd) AS total, count() AS calls FROM api_calls WHERE project_id = ? AND ts >= today() GROUP BY provider; -- 3. Cost per unit (e.g. $/match for Dream Play) SELECT unit_id, sum(cost_usd) AS cost_per_match FROM api_calls WHERE project_id = 'dream-play' GROUP BY unit_id ORDER BY ts DESC LIMIT 100;

| 03 | Dual-Model Agent — Anthropic + Gemini | Week 3–4 |
| --- | --- | --- |

The optimization agent supports two backends — Anthropic (Claude Sonnet) and Gemini (Flash). Both receive identical system prompts with the user's live spend data injected. The user can toggle between them mid-session to compare response quality and cost of the agent itself.

Provider Comparison

|  | Anthropic (Claude) | Gemini (Google) |
| --- | --- | --- |
| Agent Model | claude-sonnet-4-20250514 | gemini-2.0-flash |
| API Endpoint | api.anthropic.com/v1/messages | generativelanguage.googleapis.com/v1beta |
| Auth Header | x-api-key: YOUR_KEY | ?key=YOUR_KEY (query param) |
| Message Format | messages: [{role, content}] | contents: [{role, parts}] |
| System Prompt | system: string | system_instruction: {parts:[{text}]} |
| Assistant Role | "assistant" | "model" |
| Cost (input) | $3.00 / 1M tokens | $0.10 / 1M tokens |
| Best for | Deep reasoning, code fixes | Fast replies, high volume |

| 1 | Unified callAgent() — provider-agnostic entry point | Agent Core |
| --- | --- | --- |

One function routes to either provider based on the current toggle. Both return the same shape: { text, provider, model, tokens }. The UI never needs to know which backend answered.

type AgentResponse = { text: string; provider: 'anthropic' ¦ 'gemini'; model: string; tokens: { input: number; output: number }; }; async function callAgent( messages: { role: string; text: string }[], provider: 'anthropic' ¦ 'gemini', systemPrompt: string ): Promise<AgentResponse> { if (provider === 'anthropic') return callAnthropic(messages, systemPrompt); return callGemini(messages, systemPrompt); }

| 2 | Anthropic integration (Claude Sonnet) | Anthropic |
| --- | --- | --- |

Use claude-sonnet-4 — strong reasoning at moderate cost. Pass the full conversation history and inject system prompt with live spend context. The x-api-key header and anthropic-version header are both required.

async function callAnthropic(messages, systemPrompt): Promise<AgentResponse> { const res = await fetch('https://api.anthropic.com/v1/messages', { method: 'POST', headers: { 'Content-Type': 'application/json', 'x-api-key': process.env.ANTHROPIC_API_KEY, 'anthropic-version': '2023-06-01' }, body: JSON.stringify({ model: 'claude-sonnet-4-20250514', max_tokens: 1024, system: systemPrompt, messages: messages.map(m => ({ role: m.role, content: m.text })) }) }); const d = await res.json(); return { text: d.content[0].text, provider: 'anthropic', model: 'claude-sonnet-4', tokens: d.usage }; }

| 3 | Gemini integration (Flash) | Gemini |
| --- | --- | --- |

Use gemini-2.0-flash — 30x cheaper than Claude Sonnet, ultra-fast for conversational replies. Key differences: API key is a query param (not header), roles use 'model' instead of 'assistant', system prompt goes in system_instruction.

async function callGemini(messages, systemPrompt): Promise<AgentResponse> { const url = `https://generativelanguage.googleapis.com/v1beta/` + `models/gemini-2.0-flash:generateContent?key=${process.env.GEMINI_API_KEY}`; // Gemini uses 'model' role (not 'assistant'), and 'parts' not 'content' const contents = messages.map(m => ({ role: m.role === 'assistant' ? 'model' : 'user', parts: [{ text: m.text }] })); const res = await fetch(url, { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ system_instruction: { parts: [{ text: systemPrompt }] }, contents, generationConfig: { maxOutputTokens: 1024 } }) }); const d = await res.json(); return { text: d.candidates[0].content.parts[0].text, provider: 'gemini', model: 'gemini-2.0-flash', tokens: d.usageMetadata }; }

| 4 | Shared system prompt with live context injection | Prompting |
| --- | --- | --- |

One buildSystemPrompt() function serves both providers. At call time, inject the user's actual spend data — features, costs, flagged issues, optimization opportunities — so both agents give specific, not generic, answers.

function buildSystemPrompt(project: ProjectData): string { return `You are TokenSense, an AI cost optimization agent. PROJECT: ${project.name} DAILY SPEND: $${project.dailySpend} across ${project.features.length} features TOP COST DRIVER: ${project.topFeature} at $${project.topCost}/day MODELS IN USE: ${project.models.join(', ')} FLAGGED ISSUES: ${project.flags.map(f => `- ${f.feature}: ${f.issue}`).join('\n')} OPTIMIZATION OPPORTUNITIES: ${project.optimizations.map(o => `- ${o.title}: saves ${o.saving}`).join('\n')} Be concise and technical. Always cite actual numbers from above. When asked for code, provide copy-paste-ready snippets.`; }

| 04 | Dashboard — Connect to Real Data | Week 4–5 |
| --- | --- | --- |

The React prototype already exists. This phase replaces mock data with live API calls, adds provider breakdown, and implements $/match tracking — the Dream Play-specific unit economics view.

| 1 | Wire dashboard to live ClickHouse queries | Frontend |
| --- | --- | --- |

Replace static MOCK_CALLS arrays with fetches to the ingestion API's query endpoints. Add auto-refresh every 30 seconds. The data shape stays identical to the mock — so no component changes are needed, only data sources swap.

// Replace MOCK_CALLS with live fetch async function fetchCalls(projectId: string, range = '24h') { const res = await fetch(`/api/calls?${new URLSearchParams({ project: projectId, range, limit: '100' })}`, { headers: { 'x-api-key': userApiKey } }); return res.json(); // same TSCall[] shape as mock data } // Auto-refresh every 30s useEffect(() => { fetchCalls(projectId).then(setCalls); const t = setInterval(() => fetchCalls(projectId).then(setCalls), 30_000); return () => clearInterval(t); }, [projectId]);

| 2 | Provider breakdown panel (Anthropic vs Gemini vs OpenAI) | Analytics |
| --- | --- | --- |

New dashboard panel showing cost split by provider as a proportional bar. This is the key view for multi-provider teams — one place to see where every dollar is going regardless of which API answered the call.

// Provider breakdown — renders as proportional bar // Anthropic ████████░░░░ $312/day 70% // Gemini ███░░░░░░░░░ $98/day 22% // OpenAI █░░░░░░░░░░░ $34/day 8% -- Underlying ClickHouse query SELECT provider, sum(cost_usd) AS total, count() AS calls, round(100 * sum(cost_usd) / sum(sum(cost_usd)) OVER(), 1) AS pct FROM api_calls WHERE project_id = ? AND ts >= today() GROUP BY provider ORDER BY total DESC;

| 3 | $/match tracking — Dream Play unit economics | Dream Play |
| --- | --- | --- |

Tag each call with a unitId (matchId) at call time. The dashboard then shows average cost per match, trend over time, and which features contribute most to per-match cost. This is the metric that tracks unit economics as you scale from 9 to 1,700 courts.

// 1. Tag at call time in your app await anthropic.messages.create({ model: 'claude-sonnet-4', messages: [...], __ts: { feature: 'game_analysis', unitId: matchId, // ← key for $/match projectId: 'dream-play' } }); // 2. ClickHouse query: avg cost per match, last 30 days SELECT avg(match_cost) AS avg_cost_per_match, min(match_cost) AS min, max(match_cost) AS max FROM ( SELECT unit_id, sum(cost_usd) AS match_cost FROM api_calls WHERE project_id = 'dream-play' AND ts >= now() - INTERVAL 30 DAY GROUP BY unit_id );

| 05 | Productize — Internal Tool to SaaS | Month 2–3 |
| --- | --- | --- |

Once the internal tool is running on Dream Play and proving ROI, the path to a standalone product is straightforward. The SDK already works for any team — it's just a matter of packaging, onboarding, and pricing.

| 1 | Publish SDK to npm and PyPI | Distribution |
| --- | --- | --- |

Ship npm install tokensense and pip install tokensense. README shows a 2-line integration with a copy-paste snippet. The easier the install, the faster adoption spreads — across Dream Sports AI teams first, then externally.

# Install npm install tokensense # or pip install tokensense # 2-line integration — works with any provider import { TokenSense } from 'tokensense'; const client = TokenSense.wrap(new Anthropic(), { apiKey: 'ts_live_xxxxxxxxxxxx', project: 'my-app' }); // Done. Every client.messages.create() call is now tracked. // Nothing else in your codebase needs to change.

| 2 | Agent trigger modes — not always-on | Agent Mode |
| --- | --- | --- |

The agent runs in three modes to avoid the recursive cost problem (spending tokens to analyze token spend). Reactive for on-demand queries, scheduled for daily digests, and threshold-triggered for anomaly alerts.

// 1. REACTIVE — user asks a question in the dashboard (built) // 2. SCHEDULED — daily digest via cron // '0 9 * * *' → runs at 9am every day cron.schedule('0 9 * * *', async () => { const issues = await detectNewIssues(projectId, '24h'); if (issues.length > 0) { await sendSlackDigest({ text: `${issues.length} new issues · $${issues.totalSaveable}/day saveable` }); } }); // 3. THRESHOLD — fires when cost/match crosses limit if (avgCostPerMatch > THRESHOLD) { await callAgent([], 'anthropic', buildSystemPrompt(project)); // Auto-generates explanation + fix recommendation }

| 3 | Pricing model — ROI-first positioning | Monetisation |
| --- | --- | --- |

Free tier creates distribution. Pro tier pays for the infrastructure. The product's ROI argument is simple: one recommendation typically saves 10x the monthly subscription cost. For Dream Play, the $234/day identified saving equals a 143x ROI on the Pro plan.

TIER CALLS/MO AGENT PROVIDERS PRICE ────────────────────────────────────────────────── Free 10,000 No All $0/mo Pro Unlimited Yes All $49/mo Enterprise Unlimited Yes All + SLA Custom // ROI framing for the sales conversation: // // TokenSense identified $234/day in savings for Dream Play // = $7,020/month in recovered spend // // Pro plan cost: $49/month // ROI: 143x on day one // // 'The product pays for itself in the first recommendation.'

# Quick Reference

## API Keys You Need

- Anthropic API Key — platform.anthropic.com  →  API Keys

- Gemini API Key — aistudio.google.com  →  Get API Key

- TokenSense Project Key — generated on signup (your own service)

## Environment Variables

ANTHROPIC_API_KEY=sk-ant-xxxxxxxxxxxxxxxxxxxx GEMINI_API_KEY=AIzaSyxxxxxxxxxxxxxxxxxxxxxxxxx TOKENSENSE_API_KEY=ts_live_xxxxxxxxxxxxxxxxxxxx TOKENSENSE_PROJECT=dream-play

## Integration Checklist

- Install SDK: npm install tokensense

- npm install tokensense  (JavaScript/TypeScript)

- pip install tokensense  (Python)

- Wrap your LLM client at initialization

- One line: const client = TokenSense.wrap(new Anthropic(), { apiKey, project })

- Works identically for OpenAI, Gemini, Cohere

- Add feature + unitId tags to calls

- feature: 'coaching_insights'  →  cost by feature panel

- unitId: matchId  →  $/match unit economics panel

- Open dashboard — first call appears within 60 seconds

- Run the agent — type 'audit' for a full cost breakdown

## Build Order (if starting from scratch)

- Week 1: SDK interceptor + pricing table + async emitter

- Week 2: Ingestion API + ClickHouse schema + basic queries

- Week 3: Anthropic agent integration + Gemini agent integration + provider toggle

- Week 4: Dashboard data wiring + provider breakdown panel + $/match view

- Month 2: npm publish + self-serve onboarding + scheduled digest + threshold alerts

- Month 3: Pricing tiers + public launch

TokenSense · Implementation Plan v1.0 · Dream Sports AI